Final Audit Report

Empower Events

Group 19

2024

Table of Contents

[Scrum and Sprint Reports 1](#_Toc162314520)

[(13/02/24) Sprint 1 1](#_Toc162314521)

[(05/03/24) Sprint 2 1](#_Toc162314522)

[(12/03/24) Sprint 3 1](#_Toc162314523)

[Agenda 1](#_Toc162314524)

[Previous sprint tasks 2](#_Toc162314525)

[(19/03/24) Sprint 4 2](#_Toc162314526)

[(26/03/24) Sprint 5 2](#_Toc162314527)

# Scrum and Sprint Reports

The dates specified are the starting dates for each sprint. The Scrum-sprint approach was mainly incorporated after 05/03/24, after which each sprint is a week with a scrum meeting on the day between the sprints.

## (13/02/24) Sprint 1

## (05/03/24) Sprint 2

### Sprint tasks

* Sam
  + Create Login Backend.
* Nishita
  + Create website wireframe diagrams.
* Miles
  + Create User login page.
* Omar
  + Create test data and seed database.
* Youssef
  + Implement database models in Django.
* Thomas
  + Get Project approved and update PDD.
  + Merge completed tasks.

## (12/03/24) Sprint 3

### Agenda



### Previous sprint task progress

* Sam: Create Login Backend.
  + Finished on time with clean, commented code.
  + Also created documentation for others to understand his code.
* Nishita: Create website wireframe diagrams.
  + Missed the deadline but stated that she will be able to catch up and to assign her another task.
* Miles: Create User login page.
  + Finished on Time, taught himself how to develop in react.
* Omar: Create test data and seed database.
  + Missed the deadline but stated that he would be able to catch up and to assign him another task.
* Youssef: Implement database models in Django.
  + Missed the deadline but stated that he would be able to catch up and to assign him another task.
* Thomas: Get Project approved, update PDD, merge completed tasks.
  + Got project approved by Jon, and updated the PDD with our approved plan and direction.

All the missed deadlines from the last sprint will be moved as tasks for this sprint and as each member said they were able to catch up, new tasks will be assigned as well.

### Sprint tasks

* Nishita:
  + Create website wireframes (Previous task extended).
  + Implement wireframes to create visual prototype.
* Omar
  + Create test data and seed database (Previous task extended).
  + Update and add detail to the PDD.
* Youssef
  + Implement database models in Django (Previous task extended).
  + Update and add detail to the PDD.
* Miles
  + Help create the Project Pitch.
  + Voice over the project pitch.
* Sam
  + Create Django REST API documentation.
* Thomas
  + Update the PDD.
  + Help create the Project Pitch.
* Matthew
  + Help create the Project Pitch.

## (19/03/24) Sprint 4

### Agenda



### Previous sprint task progress

* Nishita:
  + Create website wireframes (Previous task extended).
  + Implement wireframes to create visual prototype.
    - Missed deadline and missed SCRUM meeting.
* Omar
  + Create test data and seed database (Previous task extended).
  + Update and add detail to the PDD.
* Youssef
  + Implement database models in Django (Previous task extended).
  + Update and add detail to the PDD.
    - Did not contribute.
* Miles
  + Help create the Project Pitch.
  + Voice over the project pitch.
* Sam
  + Create Django REST API documentation.
* Thomas
  + Update the PDD.
  + Help create the Project Pitch.
* Matthew
  + Help create the Project Pitch.

### Sprint tasks

* Nishita
  + Implement wireframes to create visual prototype (Previous task extended)
  + Create website nav bar/ header.
* Omar
  + Create user registration page.
* Youssef
* Miles
  + Create home page for the website.
* Sam
  + Create account registration backend.
* Thomas
  + Start on Final audit report.
* Matthew
  + Create charity login backend.

## (26/03/24) Sprint 5